# AI VOICE FINANCE COACH - PROJECT PLAN

## 🎯 PROJECT GOAL

Build a voice-first AI personal finance assistant that provides financial insights through natural conversation.

## 📋 CORE FEATURES

- Voice Commands - "Hey Finance" wake word

- Balance Tracking - Income vs expenses

- Budget Management - Category-based spending limits

- Spending Analysis - Monthly trends and insights

- Savings Goals - Goal setting and tracking

- Financial Advice - Personalized tips

## 🛠️ TECHNOLOGY STACK

- Python 3.8+

- SpeechRecognition (voice input)

- PyTTsx3 (voice output)

- SQLite (database)

- Pandas (data analysis)

## 📁 PROJECT STRUCTURE

text

finance_voice_coach/

├── data/

├── tests/

├── utils/

├── main.py

├── voice_engine.py

├── finance_logic.py

├── config.py

├── requirements.txt

└── .gitignore

## 🗓️ DEVELOPMENT PHASES

### PHASE 1: VOICE FOUNDATION (Week 1)

- Basic voice recognition

- Text-to-speech setup

- SQLite database

- Sample data

- Core conversation flow

### PHASE 2: INTELLIGENT FEATURES (Week 2)

- NLP command understanding

- Advanced financial calculations

- Budget tracking

- Spending analytics

- Savings goals

### PHASE 3: ADVANCED AI (Week 3)

- Predictive spending analysis

- ML budget recommendations

- Proactive alerts

- Enhanced UX

### PHASE 4: POLISH & DEPLOY (Week 4)

- Mobile app version

- Web dashboard

- Performance optimization

- Production deployment

## 📄 FILE RESPONSIBILITIES

main.py - Application entry point
voice_engine.py - Speech-to-text and text-to-speech
finance_logic.py - Financial calculations and analysis
config.py - Settings and constants
data/ - Database and user data
tests/ - Automated testing
utils/ - Helper functions

## 🚀 IMMEDIATE NEXT STEPS

- Create project structure in PyCharm

- Install dependencies from requirements.txt

- Build voice_engine.py (speech recognition)

- Build finance_logic.py (database + calculations)

- Integrate everything in main.py

- Test basic voice commands

## ✅ SUCCESS METRICS

- Voice recognition accuracy >90%

- Response time <2 seconds

- Natural conversation flow

- Helpful financial insights

Project Start: [Current Date]
Target Completion: 4 weeks